REFACTRON TypeScript MVP — Execution Plan v2.0 · 8 Weeks · April 2026 Blast Radius Analysis · Language-Agnostic · Ink CLI · 5 CI/CD Workflows

🎯 The Three Non-Negotiables 1. Lock contracts before building. models.ts and interface.ts are frozen before any other file is created. 2. Blast radius is not optional. Every CodeIssue carries a BlastRadius. No exceptions. 3. The verification engine is language-agnostic. It calls adapter methods only. Zero language-specific logic in core.

# Part 1 — The New Analysis Engine

Every competitor answers: what is wrong with this file? Refactron v2.0 answers: if this change goes wrong, how much of your codebase breaks? This is Blast Radius Analysis. No refactoring tool on the market does it before applying a fix.

## Blast Radius — What It Measures

Before any fix is applied, Refactron computes the full transitive impact of touching a file or function. It builds two graphs and walks them to find every affected file, function, and test.

| Level | Score | What It Means |
| --- | --- | --- |
| TRIVIAL | 0 | Zero dependents. Cosmetic only. Syntax check only — fast path. |
| LOW | 1–20 | A handful of files depend on this. Standard 3-check verification. |
| MEDIUM | 21–50 | Moderate dependency web. Full verification with normal timeout. |
| HIGH | 51–75 | Major module. Extended test timeout. Human review recommended. |
| CRITICAL | 76–100 | Core infrastructure. 2-min test timeout. 97%+ confidence required. |

## Temporal Safety Intelligence

Using local git history — no external API. Parse git log per file to compute change velocity, days since last touch, and co-change pairs. High blast radius + stale code = maximum danger flag.

# Part 2 — Architecture

## The Two Files Locked on Day 1

| File | What It Contains |
| --- | --- |
| src/core/models.ts | CodeIssue (with BlastRadius), VerificationResult, PipelineSession, all enums |
| src/adapters/interface.ts | ILanguageAdapter — every method every adapter must implement |

## CLI Layer

| File | Purpose |
| --- | --- |
| src/cli/index.ts | Fast-path dispatcher — --version in <10ms, zero imports loaded |
| src/cli/app.tsx | Ink root — mounts React tree into terminal stdout |
| src/cli/commands/analyze.tsx | refactron analyze — wires analysis engine to Ink views |
| src/cli/commands/autofix.tsx | refactron autofix — fix engine + verification |
| src/cli/commands/verify.tsx | refactron verify — standalone verification |
| src/cli/commands/rollback.tsx | refactron rollback — undo any applied fix |
| src/cli/commands/status.tsx | refactron status — current session state |
| src/cli/commands/diff.tsx | refactron diff — unified diff of last fix |

## Analysis Layer

| File | Purpose |
| --- | --- |
| src/analysis/blast-radius.ts | BlastRadiusAnalyzer — THE NEW THING. Computes transitive impact score. |
| src/analysis/engine.ts | Runs all 7 analyzers, attaches blast radius to every issue |
| src/analysis/temporal.ts | Git history — change velocity, days since touch, co-change pairs |
| src/analysis/call-graph.ts | Function-level call graph builder from AST |
| src/analysis/import-graph.ts | File-level reverse import graph builder |
| src/analysis/analyzers/complexity.ts | Cyclomatic complexity per function |
| src/analysis/analyzers/security.ts | SQL injection, secrets, eval(), XSS |
| src/analysis/analyzers/code-smell.ts | Long methods, god objects, deep nesting |
| src/analysis/analyzers/dead-code.ts | Unused vars, unreachable code, dead exports |
| src/analysis/analyzers/type-hints.ts | Missing annotations, implicit any |
| src/analysis/analyzers/dependencies.ts | Circular deps, unused imports |
| src/analysis/analyzers/performance.ts | Inefficient loops, generator opportunities |

## Verification + Adapter Layers

| File | Purpose |
| --- | --- |
| src/verification/engine.ts | Language-agnostic. Calls adapter methods only. Blast-radius-aware check selection. |
| src/verification/result.ts | VerificationResult — locked. All downstream depends on this schema. |
| src/verification/atomic-writer.ts | Write to temp → verify → os.rename() if safe → cleanup in finally |
| src/adapters/python/ | Syntax via ast, imports via importlib, tests via pytest subprocess |
| src/adapters/typescript/ | Syntax via tsc API, imports via tsc --noEmit, tests via jest/vitest |

# Part 3 — GitHub CI/CD Workflows

Five production-grade workflows. Every PR must pass all checks before merge. Releases are fully automated by tag push.

## Workflow 1 — PR Checks (ci.yml)

| Job | Trigger | What It Does |
| --- | --- | --- |
| typecheck | Every PR | tsc --noEmit — zero type errors tolerated |
| lint | Every PR | ESLint --max-warnings 0 + Prettier check |
| test (matrix) | Every PR | Vitest on Node 18/20/22 × Ubuntu/macOS/Windows |
| verification-gate | After tests | bad-transform test + self-analysis (refactron analyzes src/) |
| build | After typecheck | tsc build — uploads dist/ artifact |

🔴 The Self-Analysis Gate node dist/cli/index.js analyze src/ --fail-on high Refactron must pass its own analysis before any PR merges. Zero HIGH or CRITICAL issues tolerated in Refactron's own source. If Refactron finds a problem in itself, CI fails. No exceptions.

## Workflow 2 — Release + npm Publish (release.yml)

Triggered by v*.*.* tag push. Validates tag matches package.json, runs full suite, publishes to npm with provenance, creates GitHub release.

| Job | What Happens |
| --- | --- |
| validate-tag | Tag must match package.json version. Fails immediately if mismatch. |
| test-before-release | Full typecheck + test + build + --version check |
| publish-npm | npm publish --provenance --access public using NPM_TOKEN secret |
| github-release | Auto-changelog from git log since previous tag |

Release process:

git checkout -b release/2.0.0

# bump package.json version, update CHANGELOG.md

git commit -am "chore: release v2.0.0" && git push

# open PR to main, merge, then:

git tag v2.0.0 && git push --tags  # triggers npm publish

## Workflow 3 — Security Scanning (security.yml)

| Layer | Tool |
| --- | --- |
| npm Audit | npm audit --audit-level=high — fails on any HIGH/CRITICAL |
| CodeQL | GitHub CodeQL — TypeScript/JS security analysis, runs weekly |
| Self-Analysis | Refactron analyzes src/ — zero CRITICAL in own source |

## Workflow 4 — Nightly Regression (nightly.yml)

Runs every night at 2 AM UTC on 5 real open-source repos. Any crash creates a GitHub Issue automatically.

| Repo | Why Included |
| --- | --- |
| django/django | 300k+ Python lines — the hardest Python test |
| psf/requests | 15k Python lines — small, well-maintained |
| tiangolo/fastapi | 40k Python lines — modern async patterns |
| psf/black | 30k Python lines — a formatter analyzing itself |
| pallets/flask | 25k Python lines — classic legacy architecture |

## Workflow 5 — Dependabot

Auto-raises PRs for dependency updates every Monday. Major version bumps on Ink and TypeScript are pinned — those require manual review.

## Branch Protection

- Require PR before merging to main — no direct pushes

- All CI checks must pass before merge can happen

- Require 1 approving review and up-to-date branch

- No force pushes to main — not even the repo owner

# Part 4 — 8-Week Execution Plan

⚠️ The Inviolable Rule No phase starts until its gate passes. The gate is a binary check — it either passes or it does not. This is exactly how the Python mess is prevented from repeating.

WEEK 1 Lock Contracts + Failing Test

### Goal: Zero ambiguity. Failing test is the North Star for Weeks 2-4. Day 1 — Lock contracts: - Initialize npm workspace, install all dependencies - Write src/core/models.ts — every interface and type, completely - Write src/adapters/interface.ts — ILanguageAdapter contract - These two files cannot change after today. Review carefully. Day 2 — Write the failing test: - Write tests/verification/blocks-bad-transform.test.ts — MUST fail - Write tests/fixtures/python/bad-transform.py — extraction that changes return type - Write tests/fixtures/python/safe-transform.py — unused import removal - Set up vitest, confirm test runs and fails red Day 3-4 — CI/CD setup: - Set up GitHub repository, configure branch protection on main - Write all 5 workflow files (ci.yml, release.yml, security.yml, nightly.yml, dependabot.yml) - Push — CI runs and shows red (expected, nothing built yet) Day 5 — Infrastructure: - Write src/core/config.ts — RefactronConfig, YAML loader - Write src/infrastructure/diff.ts — unified diff generation Gate: Failing test runs and fails. typecheck passes. CI workflows execute.

WEEK 2 Verification Engine

### Goal: The failing test passes. The moat exists. Day 6-7: - Write src/verification/result.ts — frozen dataclasses - Write src/verification/atomic-writer.ts — temp file + os.rename() + finally cleanup - Write src/verification/engine.ts — blast-radius-aware check selection - Write all three checks: checks/syntax.ts, checks/imports.ts, checks/test-gate.ts Day 8-9: - Write MockPythonAdapter implementing ILanguageAdapter - Mock verifySyntax() to fail on bad-transform.py fixture - Wire mock adapter into verification engine - Run the failing test — it should be GREEN now Day 10: - Write src/infrastructure/backup.ts — pre-write backup + rollback - Integration test: verify → pass → atomic write → rollback → original restored Gate: blocks-bad-transform.test.ts is GREEN. Atomic write proven. CI passes.

WEEK 3 Blast Radius + Analysis Engine

### Goal: Every CodeIssue has a BlastRadius. Analysis runs on real code. Day 11-12: - Write src/analysis/import-graph.ts — reverse import graph from AST - Write src/analysis/call-graph.ts — function-level call graph - Write src/analysis/blast-radius.ts — BlastRadiusAnalyzer - Write src/analysis/temporal.ts — git log parsing, change velocity Day 13-14: - Write src/analysis/engine.ts — runs all 7 analyzers, attaches blast radius - Write all 7 analyzers using tree-sitter + Semgrep subprocess - Every issue from every analyzer MUST have non-null blastRadius Day 15: - SQL injection fixture → HIGH or CRITICAL blast radius - Unused import fixture → TRIVIAL blast radius Gate: npm test passes. Analysis produces correct blast radii on all fixtures.

WEEK 4 Language Adapters

### Goal: Python adapter replaces mock. TypeScript adapter works end-to-end. Day 16-17: - Write src/adapters/python/ — real Python adapter - verifySyntax() — python3 subprocess with ast.parse() - verifyImports() — importlib.util.find_spec via subprocess - verifyTests() — pytest subprocess with import-graph test selection - blocks-bad-transform.test.ts must still pass with real adapter Day 18-19: - Write src/adapters/typescript/ — TypeScript adapter - verifySyntax() — TypeScript compiler API diagnostics - verifyImports() — tsc --noEmit in subprocess - verifyTests() — jest/vitest detection + subprocess + 45s hard kill - Write src/adapters/registry.ts — detect from extension + config files Day 20: - Run: node dist/cli/index.js analyze src/ on Refactron's own TypeScript source Gate: Python adapter works. TypeScript adapter runs on Refactron source without crash.

WEEK 5 AutoFix Engine + Pipeline

### Goal: Full analyze → fix → verify → write pipeline works end-to-end. Day 21-22: - Write src/autofix/engine.ts — can_fix() + fix_file() blast-radius-aware - Write all 14 fixers in src/autofix/fixers/ - Each fixer tested against its corresponding fixture file Day 23-24: - Write src/pipeline/session.ts — state machine: ANALYZED→FIXING→FIXED→ROLLED_BACK - Write src/pipeline/store.ts — SessionStore reads/writes .refactron/sessions/ - Write src/pipeline/queue.ts — FixQueue, FixQueueItem - Write src/core/orchestrator.ts — coordinates the full pipeline Day 25: - Integration test: full pipeline on fixture project - Known-safe transforms applied. Known-bad transforms blocked. Gate: refactron analyze . && refactron autofix . --verify completes. Blocks bad. Applies safe.

WEEK 6 CLI (Ink)

### Goal: Beautiful terminal output matching Claude Code aesthetic. Day 26-27: - Write src/cli/index.ts — fast-path dispatcher (<10ms for --version) - Write src/ui/theme.ts — navy/blue palette - Write src/ui/StatusBar.tsx — always-visible bottom bar - Write src/ui/ProgressBar.tsx — animated scan progress Day 28-29: - Write src/ui/IssueList.tsx — virtual scrolling, keyboard navigation - Write src/ui/VerificationView.tsx — live check-by-check progress - Write src/ui/DiffView.tsx — unified diff display - Write src/ui/BlastRadiusGraph.tsx — ASCII blast radius visualization - Wire all 6 commands through Ink views Day 30: - Test keyboard nav: arrows, space, f, d, r, y, n, q all work - Test 16ms render throttle — no visual glitches on large codebases Gate: refactron analyze src/ on Refactron source produces navigable beautiful output.

WEEK 7 Real-World Testing

### Goal: Zero crashes on 5 real repos. Self-analysis gate passes. Day 31-32: - Run on Django (Python, 300k+ lines) - Run on Next.js (TypeScript, 50k+ lines) - Fix every crash found — no exceptions Day 33-34: - Run on Requests, Flask, FastAPI - Verify blast radius scores look reasonable on real codebases - Fix every edge case — add to fixture suite for regression prevention Day 35: - Run: node dist/cli/index.js analyze src/ --fail-on critical on Refactron itself - Zero CRITICAL issues in Refactron's own TypeScript source before ship Gate: Zero crashes on 5 real repos. Self-analysis returns zero CRITICAL.

WEEK 8 External Validation + npm Publish

### Goal: 3 of 5 external developers validate. v2.0.0 published. Day 36-37: - Find 5 senior engineers with real Python or TypeScript legacy codebases - Install Refactron on their machines — say nothing, watch everything - Record every confusion point — that is a UX bug, not user error Day 38-39: - Fix every P0 issue (crashes, obviously wrong output) - Add everything else to BACKLOG.md — do not scope-creep the MVP Day 40 — Go/No-Go: - GO: git tag v2.0.0 && git push --tags → CI publishes to npm automatically - NO-GO: fix the single most blocking issue, retest with 2 developers Gate: 3 of 5 validated. v2.0.0 tag pushed. npm published. Announcement ready.

# Gates Summary

| Wk | Gate That Must Pass Before Next Week Starts |
| --- | --- |
| 1 | Failing test runs and fails. typecheck passes. CI workflows execute. |
| 2 | blocks-bad-transform.test.ts is GREEN. Atomic write proven. CI passes. |
| 3 | Every CodeIssue has blastRadius. Analysis runs on fixtures without crash. |
| 4 | Python adapter replaces mock. TypeScript adapter runs on Refactron source. |
| 5 | Full pipeline: analyze → fix → verify → write. Blocks bad. Applies safe. |
| 6 | Beautiful CLI output. Keyboard navigation works. 16ms render throttle. |
| 7 | Zero crashes on 5 real repos. Self-analysis returns zero CRITICAL. |
| 8 | 3/5 external developers validated. v2.0.0 published to npm. |

# What Is Not In This MVP

| Feature | Why Not | When |
| --- | --- | --- |
| Pattern Learning | Needs real user accept/reject data | v2.1 |
| RAG System | Needs real users to build useful index | v2.1 |
| LLM Integration | Intelligence on top of proven safety, not before | v2.2 |
| Semantic Duplication | Phase 3 of analysis engine | v2.2 |
| Go / Rust / Java Adapters | TypeScript + Python must be proven first | v2.x |
| VSCode Extension | CLI must be perfect first | v3.0 |
| Parallel Analysis | Premature optimization — add in v2.1 | v2.1 |
| AST Cache | Add after core works perfectly | v2.1 |

The Product in One Sentence Every competitor tells you what's wrong with your code. Refactron tells you what's wrong, fixes it, proves it's safe, and shows you exactly how much of your codebase would burn if the fix were wrong. refactron.dev · npm install -g refactron · pip install refactron